Violence Detection System
Deployment Status & Infrastructure Recommendations

Report Date: 18 August 2026
Prepared for: Client Review
Prepared by: Development Team

# 1. Executive Summary

We have successfully built and tested a live CCTV violence detection system that monitors the CP Plus camera feed, runs AI-based violence classification, sends SMS alerts via Twilio, and logs detections to Supabase. The application works correctly when running on the local network where the camera is installed.

However, cloud deployment on Render (Singapore region) cannot maintain a stable connection to the on-premises camera. The root cause is network accessibility: the camera's streaming port is not exposed to the public internet in a way that allows Render's servers to connect reliably. This report outlines the issue, recommended solutions, and infrastructure changes required to proceed.

# 2. Completed & Verified

Live RTSPS camera feed integration (CP Plus / Dahua protocol)

YOLOv8 violence detection model integrated and tuned (~95% validation accuracy)

SMS alert delivery via Twilio (tested successfully)

Supabase database logging for violence events (tested successfully)

Docker-based deployment package ready for Render Background Worker

Headless production mode (no UI on server — ML + alerts only)

# 3. Current Deployment Blocker

When the application is deployed to Render's cloud infrastructure, it cannot sustain a live video stream from the camera. Investigation confirmed the following:

## 3.1 Port & Network Accessibility

Port 554: The camera streams video over RTSPS (secure RTSP) on port 554.

Cloud access: Render's cloud servers (hosted in Singapore) attempt to connect to the camera over the public internet.

Network restriction: The camera is on a local/residential or office network and does not accept sustained inbound connections from external cloud IPs.

Firewall: Port 554 is not open/forwarded on the client's router/firewall for external access, which is standard security practice for CCTV systems.

In summary: the AI application is ready, but the camera is designed for local network access only. Cloud servers cannot reach it without additional networking setup.

# 4. Recommended Solution: Cloudflare Tunnel

To enable cloud-based monitoring without exposing the camera directly to the internet, we recommend implementing Cloudflare Tunnel (formerly Argo Tunnel). This is an industry-standard approach for securely connecting on-premises devices to cloud services.

## 4.1 How Cloudflare Tunnel Works

1. A small Cloudflare Tunnel agent (cloudflared) is installed on a device on the same network as the camera (e.g., a local PC, NUC, or Raspberry Pi).

2. The agent creates a secure outbound connection to Cloudflare — no inbound port forwarding is required on the router.

3. The camera stream is relayed through this encrypted tunnel to the cloud application on Render.

4. The camera remains protected behind the firewall; only authenticated tunnel traffic is permitted.

## 4.2 Benefits

No need to open port 554 on the public internet (reduces security risk)

Encrypted end-to-end connection

Works with existing CP Plus camera — no camera replacement required

Reliable connection for 24/7 cloud monitoring

## 4.3 Requirements from Client

A Cloudflare account (free tier is sufficient to start; paid plan optional for advanced features)

A always-on local device on the same network as the camera to run the tunnel agent

Client IT/network administrator approval to install cloudflared on the local network

Approximately 1–2 hours of setup and testing time

# 5. Render Hosting — Paid Plan Required

The application is deployed on Render as a Background Worker for continuous 24/7 CCTV monitoring. The free tier on Render is not suitable for this use case for the following reasons:

## 5.1 Free Tier Limitations

Free Background Workers spin down after inactivity and have limited monthly runtime hours

Violence detection requires continuous processing — the worker must run 24/7 without interruption

Free tier has been exceeded / is insufficient for production CCTV monitoring

Service reliability and uptime cannot be guaranteed on the free plan

## 5.2 Recommended Plan

We recommend upgrading to the Render Starter plan (approximately $7/month per worker) for the violence monitoring Background Worker. This provides:

Always-on service — no sleep or spin-down

Sufficient CPU and memory for AI inference + ffmpeg video decoding

Reliable 24/7 uptime for production monitoring

Priority support and stable deployment pipeline

Note: Render billing is managed directly by the client on render.com. We can assist with configuration after the plan is upgraded.

# 6. Proposed Architecture (After Tunnel Setup)

Camera (Local Network)
       │
       ▼
Cloudflare Tunnel Agent (cloudflared on local device)
       │  encrypted outbound tunnel
       ▼
Cloudflare Edge
       │
       ▼
Render Background Worker (Violence Detection + SMS + Supabase)
       │
       ├──► Twilio SMS Alerts
       └──► Supabase Event Logging

# 7. Next Steps & Client Approvals Required

To move to production, we request the following approvals and actions:

Approve Cloudflare Tunnel approach. Confirm client IT is willing to install cloudflared on a local network device

Provide local hardware. A PC, NUC, or Raspberry Pi on the same LAN as the camera (always powered on)

Upgrade Render plan. Upgrade violence-monitor worker to Render Starter plan (~$7/month)

Cloudflare account setup. Create or provide access to a Cloudflare account for tunnel configuration

Schedule setup session. 1–2 hour remote session to configure tunnel and verify end-to-end alerts

# 8. Estimated Timeline

| Task | Estimated Duration |
| --- | --- |
| Render plan upgrade | Same day (client action) |
| Cloudflare account + tunnel setup | 1–2 hours |
| Integration testing (stream + alerts) | 2–4 hours |
| Production go-live | Same day after successful test |

# 9. Summary

The violence detection software is complete and tested. The remaining work is infrastructure — not application development. Two client-side actions are required before production deployment:

1. Implement Cloudflare Tunnel to securely expose the camera stream to the cloud.
2. Upgrade Render to a paid Starter plan for 24/7 continuous monitoring.

Once these are in place, we can complete setup and deliver a fully operational production system with live violence detection, SMS alerts, and event logging.

— End of Report —